Pathways Meeting

August 18-19, 2004

Notes by Susan Jesuroga

Meeting Outcomes

Administrivia

- Teleconference calls

  - PIs, meeting monthly to start

  - Agenda will be created by UCAR staff, reviewed by PIs

  - Purpose is to track priorities

    - Summary provided by Karen’s WorkTracker

- Annual meeting

  - Dinner meeting Tuesday evening – November 16

  - Agenda can include working group issues

- Workspace and email list

  - Workspace can be found at: http://pathways.comm.nsdl.org/

  - Email list is: pathways-leads@comm.nsdl.org.

  - If you need new email lists or workspaces to support working groups, send requests to achaux@ucar.edu

- Next face-to-face meeting in February or March – Donna Cummings will schedule

Working with other NSDL projects

- What needs to be done at Annual Meeting?

  - Participate in the Pathways Panel presentation – Susan Jesuroga, Pathways PIs

  - Submit Posters - Pathways

- Other communications

  - FAQ re: Pathways, Press Release – Outreach working group

  - Describing the different projects in WBR – Carol Minton Morris

Lee’s Request for an MOU

- Draft for first teleconference – UCAR staff

  - Note those items that need additional funds

Identity Management

- Edit attribute table- Karen H.

- Define each attribute –David Millman, Diane Hillmann, Kim Lightle, Joe Brandt, Dave Joiner

- Collect/post current/required vocabularies (role, grade level, etc) related to user registration from each group – Kim Lightle

    - Results sent to Content SC as issue – Kim Lightle

  - Research other vocabularies – Blythe B./Joyce

- Assemble and analyze current Privacy Policies – Susan Jesuroga

- Ground rules to verify identity and level of confidence – David Millman, Ed Almasy

CI Infrastructure Work – David Millman

- Improve Shibboleth software packaging

- Identify existing identity systems

- Confirm “cookies” restrictions

- Detail common approaches and services

Data Management

- Provide regular status on CI work – Karen Henry

- Gather Pathways requirements – Dean Krafft

  - ACTION: each Pathway provide Dean with name to start discussion

  - What is the context by which your users find resources?

  - What is the granularity of those resources? What do we mean by “resource”?

  - How do we deal with vocabulary differences?

    - Collect/post vocabularies from Pathways, especially those used to enable discovery (grade level, resource type) – Susan Jesuroga

Outreach and Communications

- Establish online workspace and listserv – Carol Minton Morris

- Establish regular teleconference – Carol Minton Morris

- Joint press release announcing Pathways – Carol Minton Morris

- Combined access to marketing lists/identify marketing group – Sarah Giersch

- Create combined Outreach & Communication plan - Susan Van Gundy

  - Pursue AskNSDL as outreach mechanism

- Develop statement of quality as it relates to branding across CI/Pathways - John Saylor

  - ACTION: Pathways need to identify someone to help

- Draft look-and-feel for web and print material - CI OutComm group

  - Working with Pathways design staff

- Advocacy subcommittee – Kaye Howe

  - Layout description of current work and recommendations

Other Priorities

- Contacts for Webmetrics - Casey Jones

- Revisit the MyLibrary work

  - Annual Meeting

  - February 2005 meeting agenda item

- ACTION: Pathways volunteers for joining the Evaluation SC

- Evaluation (of process and product) - PIs

  - First requirement might be a report to NSF

- Better archiving documentation – Dean Krafft

- Create minimum Pathways/CI accessibility guidelines and test – Rachael Bower

- Set up K-12 standards meeting to gather info – Ted Sicker

  - Share results of Plato meeting - Susan Van Gundy, Mike Luby

  - Related to PC Community Service SC issue

- Reuse discussion – PIs on future call

  - Post Robby Robson’s site info – Susan Jesuroga

- Tracking other priorities not to be developed by Pathways and CI - PIs

- Rights management

  - Repurpose annual meeting presentation by Karen Cariani – Karen and Susan Jesuroga