NSDL Weblog Project

Requirements and project planning notes from the August 2-3, 2005 meetings with Dave Lankes, Blythe Bennett, Dean Krafft, Elly Crammer, Carl Lagoze, Carol Minton-Morris, Susan Van Gundy and Karen Henry.

Goals for weblogging

- Meet the needs of the NSDL community

- Perform data mining to build repository content/metadata giving context to resources

- Create a wider domain of content as part of the NSDL

Concepts emerging from presentations and discussions

- Knowledge Base arranged by GEM topic

- Expert profiles

- Browse and blog views

- Q & A

- RSS feeds

- Trackback URL/URIs

- Expert Voices

- Highlights of expertise

- Collection of experts

- Search: Reference extract via Nutch and expanded extract

- Story starter (concept list of items, can start with a question)

- Bookmarklets

- NSDL search

- WordPress of other tool to post

- Identification of targets to crawl

- “Barely sufficient” ratings approach

- Recommend resources

- Review and annotate

- Weblog itself as a resource/collection

- Context/companion resources

Themes from the teacher focus group

Teachers:

- Would like to link to real scientists

- Are more likely to use local, trusted resources

- Experience a significant barrier of TIME

- Noted the low ratio of computers to students

- Would like to see materials that are aligned to standards

- Sometimes fear technology and suffer a lack of training

- Believe that the solution is to be more efficient

- Have no time to read blogs

Teachers want (from a dream website):

- Interactive and simulations

- Appropriate grade level

- Link to current events

- Career resources

- Ask a scientist

Teacher’s comments about AskNSDL:

-- computer time scheduled 
-- spontaneous responses needed 
   (yet they wanted the kids to learn to wait) 
-- in language that kids understood 
-- liked profiles of who were responding 
-- archive good 
-- want to search thru responses 
-- want for students to read, not teachers 
-- students able to ask questions 
-- resources embedded in blogs

***********************************************************************

use within asterisk to round-out requirements and concepts

***********************************************************************

Discussions

Readers/Experts/Collections/Annotations

Options for entries: 
--Add to a blog 
--Add as an NSDL resource
--Annotate a resource 
--Searching all entries vs. primary resources

Blog styles (Phase 1 and Phase 3) 
- journalistic 
- informative

Workflow for data:

- Questions (via RSS feeds) out to the world of expert bloggers

- User based (via Q/A) iframe

- NSDL sparked (via administrator)

- Blog initiated question

- Event driven

- AskA-like administration (initially manual, evaluate automation benefits)

  - store collection of questions

  - distribute info, break out

- store collection of experts 
        - who, 300 AskaExperts? 
      - “n” administrators

Level of assurance (phone-tree model) - Blythe policies

Editorial guidelines - Blythe policies 
Intellectual policy - Blythe policies

Convince people to blog?

Evaluate efficiency

Discover resources 
- Browse (star tree, gem) 
- Search 
- Blog top ten 
- Topic-based blog

Questions that came up: 
What blogs will we support? For whom? 
What do they want and need? Teachers, use now, interactive 
About education? Library builders/developers? 
Easy to use? 
What metadata to collect?  grade level, audience

Workflow for blog viewer/consumer/user

VOICE of EXPERT | CONSUMER | COLLECTION DEVELOPER

***********************************************************************

use within asterisk to round-out requirements and concepts

***********************************************************************

Phase 1 Scope:

- "Expert Voices" marketing (expertvoices.org - dean Krafft) 
- NSDL blogs only (#10) - Select limited # of blogs/topics (w/schedule) 
- NSDL style template 
- Will announce boundary, "You are now leaving NSDL ..." 
- Basic blog structure 
- Alpha/beta version for evaluation by Annual Mtg (end of October) 
- User-testing with Experts

Phase 1 Requirements:

R2 Create context for resources 
R3 Embedding links ("can use now") 
R5 Interactive with FDR 
 (e.g. blog entries can be resources, create relationships) 
  types = q&a, pure sci, my life, research results, journals 
 (related to R15) 
R6 Push questions/seed.  Routing    Manual for phase 1
I6 Story Starters - list access - expiration 
R7 Adding simple md structure 
I7 Posting templates

R8 Search 
        - Blog (textual) 
        - NSDL - if in repo

R10 Supports blog standards 
   (trackbacks, rss, xml-rpc, technorati tags) 
R11 Simple, ease of use 
R12 Multiple users, multiple blogs 
R15 Categorize of blog entries 
    (annotations, ratings, etc. related to R5) 
    Resource types: pod cast, RSS, discussions, highlights, video casts, aska 
R16 Discovery/Browse of blogs (technorati - cloud browse) 
    (mechanism to identify type of blog, bubble-up good blogs) 
R19 Curatorial control and Editorial WF 
  - Monitor/owner/editorial review process 
  - Periodic evaluation 
  - POLICIES: 
    - "real science" 
    - free form (e.g. "Here's my favorite color, book...) 
      with boundaries of _____? 
    - Guidelines 
    - Efficacy 
    - Creative Commons Licenses 
    - See Assoc of Public School Boards 
R20 New NSDL.ORG branded and consisted style, compatible. 
R24 Metadata building / enhancement tool for experts (R7, R15) 
R25 URLs/Resource recommender (see note below about requirement) 
R26 Usage/application stat reporting - Metrics 
R28 Notice "You are leaving the NSDL blog site

Phase 2 Scope

Phase 2 Requirements
- Q&A work flow, automatic story starters R1 See real life / career of experts (Profile) 
    - interactive 
    - simulation 
    - resources (lesson plan, bkgd material) 
R4 Ask questions of experts/real scientists 
    - dialog style 
    - stream video, etc, chats 
R6 Push questions/seed.  Routing    Manual for phase 1, eval automation benefits and consider for phase 2
I6 Story Starters - list access - expiration 
 R8 Search 
        - Blog (textual) 
        - NSDL - if in repo 
        - WWWW 
R13 Authentication - single sign-on 
R14 Annon questions 
 R17 Integration w/ other NSDL services (e.g. IA) 
R21 Navigate Q & A (related to R5, R6) 
  - by topic, by blogger, by .... 
I21 Data mine / migrate AskA 
I21 Migrate to FDR

Phase 3 Scope

Expand network of experts, refinement of blog hosting tools for data and resource enhancement

Phase 3 Requirements

career of experts (Profile)
- NSDL templates for outside blogs

R9 Expert collection development (eco system) 
** Setting up a system for match-ups NSF** (later....) 
R18 Monitoring/latency (low level moderation) 
 R23 Directory of scientists (match-ups) 
 R27 Provide branding/theme template 
 R29 Community formation

Who is doing what?

Syracuse - Policies/Story starters(aska)/Experts(not necessarily NSDL-funded)vc 
Cornell - Hosting(wordpress)/FDR integration

Note to Karen, Elly, and DeanK 
[[[ NSDL.ORG Interface Requirement - a notice "You are leaving the NSDL site ...." ]]] 
[[[ NSDL Recommender Resource Requirement - "This is a crawlable resource" ]]]

Software under consideration

WordPress:  open source, provides basic blog foundation and numerous plugins API's, PHP based, easy to install

Blythe items:

(as identified in the 8/3/5 morning session (probably basis for next SOW)

- Migration of data already in AskNSDL: Migrate to NDR

  - external blogs e.g., Blythe’s collection

  - Q & A

  - Blythe’s other resource collection e.g., for grade level by resource type

  - any other resource types such as Highlights, FAQs, Recommended resources, etc.

- Future integration or migration of Blythe created packages/collections and good blogs outside of NSDL via iVia’s Expert Guided Crawl or other upload to NDR method

- Team-up of Blog hosts / Subject Matter Experts (SMEs) with librarians w/ teachers and/or with curriculum coordinators and/or . . .

- Knowledge base diagram by GEM topic showing expert and collection

  - also termed, Stewardship Map

- Policy

  - Branding NSDL and non-NSDL blogs

  - Outline of the editorial process and workflow

  - Creative commons licenses

  - Reference the Association of Public School Boards

- Host instructions re: data elements that we’d like to capture and categorization of NDR entries, bundling of resources, etc.

- Editorial guidelines

  - clarify boundaries of blog

  - encourage sharing real life of scientist

  - allow “my favorite color, book” / allow free form

  - stress importance of educational value

  - set boundaries for science discussion

(science is hypothesis, testing, proving.... provide definition of science!)

- Seeding / Story Starters: select approximately ten topics / SMEs / blogs (manually for phase 1 and levels of automation to be considered for later software releases)

- Scheduling for initial rollout, details of first quarter, outline for entire year

- Establish, gather, track and analyze blog metrics and efficacy measures

- Outreach and communications tasks TBD

- Develop statement of work (SOW)